Scrum – 10.02.2018

Team discussed prioritisation of elements.

Project plan and timeframes reviewed and discussed.

Coding tools and backend platform research discussed.

**Take away and work assigned:**

Further research required around branding/page design/backend platform selection

Scrum – 17.02.2018

Tetsuya discussed front end website which has been started

Paddy to work on Log in page either using mongo DB or Python

Stefan to research how to convert PowerPoint type formats use python

Discussion held on how the project should be split – potentially first splitting widgets into features and targeting the log in page as priority.

Graphic designs required for branding – on front end (Flask)

* Log in
* Internal features

Take away and work assigned:

Paddy = log in/authentication (OR2)/session

Stefan = Storage

Tetsuya = Python or MongoDB

Mark = Business Plan/Landing page/Branding

Scrum – 24.02.2018

Paddy - Log in creation and database linkage

Stefan – Canvas page design – main widget menu dropdown

Mark – Branding/Business Plan four P’s

Scrum – 02.03.2018

Paddy - Log in creation and database linkage

Stefan – Canvas page design – main widget menu dropdown

Mark – Branding/Business Plan four P’s

Scrum – 07.04.2018

Mark:

* Write content for public webpage
* Technical Specs
* Testing Plan/documentation and UX

Stefan:

* Change session\_id from email to user\_id
* Add Share feature
* Add Delete Kanvass feature
* Add Twitter, Facebook and File feature
* Fix rotation position bug
* Fix chart rotation bug
* Limit the amount of kanvass’ that can be created
* Add a function to change the id for the create if the page is reloaded and had been saved
* Combine Patrick, Tetsuya, Stefan’s

Patrick:

* Change session\_id from email to user\_id
* My Account page
* Change details
* Reset Password
* Delete Account
* (if time) add special character requirement for pw
* Password reset flow with sending email with random number
* Generate random number with date
* Check if expired when entered and re-generate number if it is

Tetsuya:

* Finish the styling on the public page
* Jinja templates for footer and header for loggedin part of the website
* Support page